SPRINGFIELD TOWNSHIP BOARD OF SUPERVISORS

REGULAR BUSINESS MEETING

AT 7:00 P.M.

APRIL 1, 2025

Presents: Marcus Kohan, Tim Stiffy and Dave Swartz. Also present was Jim Naret from Gateway Engineers, Road Foreman Jim Knight, and Township Administrator Lucinda G. Lipko.

Agenda Additions or Deletions: None

Public Comment: None

Administration and Finances:

Jim Knight reported he had received two quotes, one from Schepps and the other from Sonntags, to replace two culvert pipes on Tower Road. We are still waiting to hear about the draw down permit with the Fish and Boat Commission.

A motion was made by Tim Stiffy to award the Culvert Replacement Project on Tower Road to Sonntag Excavating Inc. at a price of $ 5,650.00 and an additional cost of $ 4,500.00 for material.  Seconded by Dave Swartz, motion carried.

Jim Knight discussed spreading 2A material on Church Road at an approximate cost of

$ 12,650.00. He wants to wait until the 2025 Sealcoating bids are in to move forward with this project. If the sealcoating bids do not come in around $ 75,000.00, he wants to cancel the sealcoating this year.

Supervisor Kohan announced there was an Executive Session at 6:30 p.m. tonight for personnel.

The Supervisors discussed the proposed changes recommended by the Planning Commission for Ordinance #3 – 2025 for mineral excavation, Subdivision and Land Development (Section 370-13-B), and Ordinance Book (Subsection 425-16 (C-1), Subsection 425-19 (IS) and Subsection 426-16 (C-1)

The following resident comments were heard:

- Ryan Benton, designated spokesperson for the group agreed with the summary on mineral excavation but asked if sand, gravel, topsoil, limestone, sandstone, coal clay shale and iron ore defined as minerals?

- Megan Benton stated open pit mining needs added.

- Jennifer Behm stated the depths of mining should be defined.

- Roberta Hensel asked if changes would need to go back to the Planning Commission?

- Judy Hines asked if the township could make copies of the letter the township received from Strategic Solutions.

- Becky Dunkerly stated it is not fair to small property owners if you have over five acres.

- Mark Shirley stated that open pit mining is different.

- Rick Dillaman asked if you would still want an engineer to review it under a Conditional Use Application?

- Jay Behm asked if there was a time frame on the 5-acre parcel to excavate or could they just do five acres at a time?

- John Ayers stated he and Rick Dillaman drafted this ordinance, so it does not make any difference if they do five acres or fifty acres.

- Judy Hines asked if you still need people to apply if it is over one acre.

- Jay Behn asked if it included farming.

- John Ayers said they made hours of operation until 5 p.m. thinking a truck would finish loading and head back to the job site as most places close at 5.

- Jason Schepp stated most places have summer hours and the Supervisors should consider later hours.

- Doug Bicek stated that backup beepers are out of control, and we should limit the decibels.

- Jay Amber asked if the length of the conveyers can be limited?

- Rick Dillaman stated that conveyers have alarms and do not go off until someone resets it. This is also another contributor to dust.

- Megan Benton asked if we should prohibit moving it from pile to pile?

- Jay Behm asked if the environmental impact was going to be discussed?

- Ken Dunkerly stated the ordinance they proposed is even better.

- Stacy Bicek stated she did not have a copy of the letter from Strategic Solutions and how does she get one?

Zoning and Land Development:

In March, five building permits, one demolition permit and one zoning permit were issued.

Sewer and Water:

Jim Knight reported all sewer manhole inspections are complete and sent to Jim Naret. We hope to apply for a grant for this work. Horizon will be out on Monday to start the wet well repairs.

Roads and Bridges:

Jim Knight reported they will be assisting Grove City Borough with sweeping Rt. 208 around the outlets area. Grove City is doing this work as part of their Agility Agreement with PennDOT.

Engineer’s Report:

Jim Naret reported the following:

- The 30-day test on the ARLE Grant Signal Design will be completed at the end of March and the final pay application will be processed.

- The ARPA PA Small Water and Sewer Grant final site restoration has been completed with State Pipe Services and their final pay application will be processed. Horizon will be on site April 7th to start the lift station repairs.

- Gateway is working on the our second application to the PA Small Water and Sewer for the township and it must be submitted by April 30th.

- The proposed preliminary concept plan for townhouses on Veteran’s Road was reviewed and comments were sent to the developer.

- A traffic study is required by township ordinance for the proposed development of the Balmaghie Brewstillery and the NPDES Permit was submitted to the Mercer County Conservation District.

Public Works Report:

Jim Knight reported the following:

- The solenoid was replaced on the JCB Backhoe

- Waiting for a price to cut down two trees, one on Old Ash Road and one on Creek Road

- Contractors have been out to look at roads on the 2025 sealcoating project .

- Cold patching potholes and replacing numerous signs in the township.

Reports:

Supervisor Stiffy went to the county meeting and they discussed green fields.

Supervisor Swartz attended the COG Meeting and Vance Oakes, Manager Grove City Borough, approached him about bringing water out to Rt. 79 and would like to discuss.

Correspondence:

Fire Chief Hutchins approved the Fire Police attending the PA Super Kids Race for traffic and crowd control in May and June.

Public Comment:

Roberta Hansel thanked the Supervisors for their consideration and for their hard work.

Executive Session: None

Adjournment:

A motion was made by Dave Swartz to adjourn. Seconded by Tim Stiffy, motion carried.

The Springfield Township Board of Supervisors adjourned at 8:57 p.m.

_________________________________

Lucinda G. Lipko

Secretary